CAR-AGENTS — System Scope & Phased Delivery Plan

AI Operations & Brokerage Management Operating System
Target Audience: CAR-AGENTS Leadership & Project Stakeholders
Service Packages: Essential (€347) | Advanced (€1,247) | Concierge (€2,497)
Date: August 2026

# 1. Executive Summary & Core Philosophy

This document defines the comprehensive scope and phased roadmap for the CAR-AGENTS AI Backoffice Operating System. The architecture is built around the "Master-Agent Principle": the founder operates 90% of daily brokerage tasks on-the-go from a mobile chat interface, while a high-performance FastAPI + Supabase backend handles CRM records, cloud folders, document OCR audits, and live profit calculations silently in the background.

Dual-Interface Operating Model:
• Mobile Chat Interface (Telegram in Phase 1 → Meta WhatsApp WABA in Phase 2): Instant on-the-go deal creation, lead searching, vehicle inventory lookups, project conversion, and schedule queries.
• Web Founder Portal: High-level Buy/Sell Kanban board, net broker margin ledger, itemized receipt expense viewer, and contract document management.

# 2. Detailed 5-Phase Scope & Implementation Roadmap

## Phase 1: Immediate Master Bot, CRM Core & Document Audit (ACTIVE)

Phase 1 establishes the operational core. All underlying code, database schemas, and endpoints are active and ready for end-to-end testing.

| Feature / Module | Scope & Functional Description | Interface | Status |
| --- | --- | --- | --- |
| Telegram Master Agent | Text-based mobile commands: /createlead (with Buy/Sell & package tagging), /getlead, /getcars, /getprojects, /convert, and /summary. | Telegram Chat | Live & Operational |
| Outlook Inbound Ingestion | Background poller checks info@car-agents.de via IMAP every 5 minutes and auto-creates structured leads in Supabase. | Outlook / Strato | Built & Ready |
| Lead-to-Project Conversion | Converts qualified leads into active projects and auto-initializes the customer cloud folder structure. | Telegram & Portal | Built & Ready |
| 3-Tier Drive Storage | Auto-creates 3 customer subfolders: 1. OCR, 2. Legal Docs, 3. Signed Docs in Google Drive. | Google Drive | Built & Ready |
| Missing-Fields OCR Audit | Scans vehicle documents (Fahrzeugdatenträger / Fahrzeugschein), extracts specs, and generates an exact missing-fields checklist. | Web Portal & API | Built & Ready |
| Net Profit Calculator | Real-time financial formula: Net Profit = Sale Price/Fee - Itemized Receipts - Labor Cost (Hours * €20/h default). | Web Portal | Built & Ready |
| 1-Click PDF Contracts | Pre-fills 4 German contract templates (B2C Aktiv, Beschaffung Passiv, Kaufvertrag C2C, Übergabeprotokoll) with package tiers (€347, €1247, €2497). | PDF Engine | Built & Ready |

## Phase 2: Meta WhatsApp WABA Migration, Voice Notes & Listing AI

Phase 2 upgrades the communication channel from Telegram to official Meta WhatsApp and introduces voice note processing.

| Feature / Module | Scope & Functional Description | Prerequisite / Dependency |
| --- | --- | --- |
| WhatsApp WABA Migration | Switches webhook receiver from Telegram to official Meta WhatsApp Cloud API on the office landline (+49 8404 9385840). Zero workflow change for the user. | Meta Business Manager landline OTP verification. |
| Voice Note Transcription | Whisper AI audio transcription + Claude LLM parameter extraction to create deals and log CRM notes directly from voice messages. | Successful completion of Phase 1 text testing. |
| AI Listing Copywriter | Generates high-converting German sales copy tailored for Kleinanzeigen, mobile.de, and AutoScout24 from vehicle specs and VIN. | Verified sample vehicle data. |
| 5th Contract Template | Adds the Test Drive Agreement (Probefahrtvereinbarung) to the 1-click contract PDF pre-fill engine. | Client provides blank template. |

## Phase 3: Advanced Cloud Media & Automated Calendar Guard

Phase 3 optimizes media handling and operational time protection.

| Feature / Module | Scope & Functional Description | Operational Benefit |
| --- | --- | --- |
| Cloud Media Link Sharing | Auto-embeds Google Drive photo/video folder links in listing copy and chat messages. | Eliminates 500–600 MB per vehicle of media clutter on smartphone storage. |
| 2-Way Outlook Calendar Sync | Automated 2-way sync checking busy slots from main job and applying 30-min travel buffers for viewings. | Completely prevents meeting double-bookings. |
| Deal Inactivity Monitor | Automated alerts for deals with no status updates for >24h (with manual date override support). | Ensures prompt client follow-up and pipeline momentum. |

## Phase 4: Financial Automation, Bank API & E-Signatures

Phase 4 introduces advanced fintech integrations once transaction volume justifies dedicated third-party API subscriptions.

| Feature / Module | Scope & Functional Description | Timing Rationale |
| --- | --- | --- |
| PSD2 Open Banking API | Monitors bank account for client setup fee deposits and automatically triggers project commencement. | Requires PSD2 Open Banking credentials & bank onboarding. |
| Automated Dunning Engine | 3-step automated reminder schedule via email/chat before activity suspension pursuant to §3 Abs. 5 AGB. | Integrated directly with PSD2 bank feed. |
| Integrated E-Signatures | Connects DocuSign / HelloSign API for legally binding click-to-sign contracts (§9 Abs. 2a AGB). | Deferred to Phase 4 to avoid monthly SaaS subscription costs during early testing. |

## Phase 5: Franchise Scaling & Public Website AI

Phase 5 prepares the system for commercial licensing to external franchise partners.

| Feature / Module | Scope & Functional Description | Target Milestone |
| --- | --- | --- |
| Franchise Multi-Tenancy | Complete white-label tenant architecture allowing new franchise brokers to be provisioned with isolated data. | 12-month post-launch franchise readiness. |
| Public Website FAQ Bot | Customer-facing website chatbot answering vehicle inventory inquiries automatically. | Launches alongside public website redesign. |
| Franchise KPI Analytics | Tracks average turnaround time per deal, inventory idle duration, and package tier conversion rates. | Operational benchmarking across franchise partners. |

# 3. Required Client Inputs to Conclude Phase 1

Real Fahrzeugschein Scans (Teil I & Teil II): To finalize OCR accuracy on First Registration Date (Erstzulassung), License Plate, and previous owners using official German registration documents (current sample is a VW parts data card).

Blank Test Drive Agreement Template (Probefahrtvereinbarung): To integrate as the 5th official automated document template.

Outlook Private Calendar Sharing Link (.ics): To activate live 2-way schedule querying inside Telegram/WhatsApp.